FY2026 Software Development Team Objectives

Fiscal Year: January 2026 – December 2026  |  6 Developers · 4 QA Engineers

🤝  Shared Goal — Dev & QA  (All 10 Members)

| No. | Objective & Description | Key Results (KRs) | ✅ Meet Expectation | ⭐ Above Expectation | 🏆 Exceed Expectation | Timeline |
| --- | --- | --- | --- | --- | --- | --- |
| SHARED-01 | Internal Product Delivery Excellence Dev and QA collaborate end-to-end to deliver internal product releases on time, with high quality and full visibility — from sprint kickoff to production deployment. 📌 Delivery · Q1–Q4 | - 90%+ sprint deliverables released on schedule each quarter - Zero critical defects in internal product releases from Q3 - Release cycle time reduced by 30% vs FY2025 by Q3 - Joint Dev+QA retrospective after every major delivery - Internal product satisfaction score ≥ 4.0/5.0 by Q4 | - 80–89% sprint deliverables on schedule - ≤ 2 critical defects per release - Retrospectives held for most releases - Satisfaction score 3.5–3.9 | - 90–94% sprint deliverables on schedule - ≤ 1 critical defect per release - All retrospectives completed with action items - Satisfaction score 4.0–4.4 | - ≥ 95% sprint deliverables on schedule - Zero critical defects from Q3 onward - Cycle time reduced ≥ 30%; satisfaction score ≥ 4.5 | Q1–Q4 |

👨‍💻  Developer Objectives  (6 Developers)

| No. | Objective & Description | Key Results (KRs) | ✅ Meet Expectation | ⭐ Above Expectation | 🏆 Exceed Expectation | Timeline |
| --- | --- | --- | --- | --- | --- | --- |
| DEV-01 | AI-Driven Development Adoption Integrate AI coding tools into daily workflows to accelerate delivery and improve code quality. 📌 Innovation · Q1–Q4 | - 100% devs using AI assistant by Q1 - 30% reduction in dev cycle time by Q3 - 2 AI courses/certs per dev by year end - Monthly AI effectiveness report | - ≥ 80% devs using AI tools - 15–20% cycle time reduction - 1 cert/course completed | - 100% devs using AI tools - 20–29% cycle time reduction - 2 certs/courses completed | - 100% devs using AI tools - ≥ 30% cycle time reduction - 2+ certs + internal AI best-practice guide published | Q1–Q4 |
| DEV-02 | Knowledge Sharing & Internal Documentation Build consistent knowledge sharing habits to reduce silos, improve onboarding, and retain technical know-how. 📌 Culture · Q1–Q4 | - Each dev leads 2 tech talks/year - Wiki 90%+ pages reviewed quarterly - Onboarding time reduced 40% by Q2 - ADRs written for all major decisions | - Each dev leads 1 session/year - Wiki 70–89% reviewed - Onboarding reduced by 20–39% | - Each dev leads 2 sessions/year - Wiki 90%+ reviewed - Onboarding reduced by 40% | - Each dev leads 2+ sessions; at least 1 cross-team - Wiki fully maintained; onboarding reduced ≥ 50% | Q1–Q4 |
| DEV-03 | Code Quality & Engineering Standards Raise the engineering bar through code review culture, refactoring discipline, and proactive tech debt management. 📌 Quality · Q1–Q4 | - 95%+ PR review rate - Tech debt triaged every sprint - Unit test coverage ≥ 70% on new code - DORA metrics tracked monthly | - 80–94% PR review rate - Test coverage 50–69% - DORA tracked quarterly | - 95%+ PR review rate - Test coverage 70–79% - DORA tracked monthly | - 100% PR review rate - Test coverage ≥ 80% - DORA metrics actively used to drive improvements | Q1–Q4 |
| DEV-04 | Zero Production Bug — Developer Accountability Own code quality end-to-end by embedding quality checkpoints and Definition of Done into every delivery. 📌 Quality · Q2–Q4 | - DoD enforced on 100% of releases - Zero P1/P2 dev-introduced bugs from Q3 - All features include tests before QA handoff - RCA within 48hrs of incidents | - DoD enforced on 80%+ of releases - ≤ 2 P1/P2 dev-introduced bugs - RCA within 72 hrs | - DoD enforced on 100% of releases - ≤ 1 P1/P2 bug - RCA within 48 hrs | - DoD 100%; zero P1/P2 dev bugs from Q3; RCA within 24 hrs with systemic fix implemented | Q2–Q4 |
| DEV-05 | AI-Assisted Architecture & Prototyping Leverage AI tools to speed up architecture decisions, rapid prototyping, and code generation. 📌 Innovation · Q2–Q4 | - 3+ features via AI-assisted prototyping - Proto-to-production time reduced 25% by Q3 - 1 AI case study per quarter - Zero AI-introduced security vulnerabilities | - 1–2 features via AI prototyping - 10–24% proto time reduction - 1 case study shared | - 3 features via AI prototyping - 25–34% proto time reduction - Case study shared every quarter | - 4+ features; ≥ 35% reduction; case studies adopted as team standard practice | Q2–Q4 |

FY2026 Software Development Team Objectives

Fiscal Year: January 2026 – December 2026  |  6 Developers · 4 QA Engineers

🧪  QA Objectives  (4 QA Engineers)

| No. | Objective & Description | Key Results (KRs) | ✅ Meet Expectation | ⭐ Above Expectation | 🏆 Exceed Expectation | Timeline |
| --- | --- | --- | --- | --- | --- | --- |
| QA-01 | AI-Powered Test Automation Adopt AI tools for smarter, faster test automation including AI-assisted test case generation and self-healing scripts. 📌 Innovation · Q2–Q4 | - AI test generation adopted by all QA by Q2 - Regression time reduced 50% by Q3 - Self-healing scripts for top 20 critical flows - 1 AI testing cert per QA by year end | - ≥ 50% of QA using AI test tools - Regression time reduced 25–49% - Self-healing scripts for 10 flows | - 100% QA using AI tools - Regression time reduced 50%+ - Self-healing scripts for 20 flows | - 100% QA; regression reduced ≥ 60%; self-healing scripts for 20+ flows; cert completed | Q2–Q4 |
| QA-02 | Zero Production Bug — QA Gate Enforcement Strengthen QA gates to ensure no critical defect reaches production through rigorous coverage, risk-based testing, and sign-off. 📌 Quality · Q1–Q4 | - Zero P1/P2 production defects from Q3 - 80%+ automated test coverage on new features - 100% releases pass QA sign-off checklist - Defect escape rate reduced 70% | - ≤ 2 P1/P2 defects in production - 60–79% automated coverage - 90%+ releases pass checklist | - ≤ 1 P1/P2 defect - 80%+ automated coverage - 100% releases pass checklist | - Zero P1/P2 from Q3; ≥ 85% coverage; escape rate reduced ≥ 70% | Q1–Q4 |
| QA-03 | Shift-Left Quality Integration Move QA involvement earlier in the SDLC — from sprint planning through requirements — to catch defects before they're built. 📌 Quality · Q1–Q3 | - QA in requirement review for 100% stories - Test plans written before dev starts - Dev-phase defect ratio ≥ 60% by Q3 - Pair testing for all complex features | - QA reviews 70–89% of stories - Dev-phase defect ratio 40–59% - Pair testing for most complex features | - QA reviews 100% of stories - Dev-phase defect ratio 60–69% - All pair testing completed | - 100% story review; ratio ≥ 70%; QA recognized as quality champion cross-team | Q1–Q3 |
| QA-04 | QA Knowledge Sharing & Process Documentation Build a strong QA knowledge base — test strategies, automation playbooks, and best practices — shared across the team. 📌 Culture · Q1–Q4 | - QA playbook published by Q1 - Each QA leads 2 sessions/year - Automation docs 100% up-to-date by Q2 - Monthly QA metrics dashboard shared | - Playbook published by Q2 - Each QA leads 1 session/year - Docs 70–89% up-to-date | - Playbook by Q1; each QA leads 2 sessions - Docs 100% up-to-date - Dashboard shared monthly | - Playbook adopted cross-team; QA sessions attended by devs; dashboard drives measurable process improvements | Q1–Q4 |
| QA-05 | Performance & Non-Functional Testing Maturity Expand test coverage to include performance, security, and accessibility testing as standard practice. 📌 Quality · Q2–Q4 | - Performance testing in CI/CD by Q2 - Non-functional test scenarios for all major features by Q3 - Security scan in release pipeline by Q2 - WCAG 2.1 checks on all UI features | - Performance testing adopted manually - Security scan integrated by Q3 - WCAG checks on 50%+ UI features | - Performance testing in CI/CD by Q2 - Security scan by Q2 - WCAG checks on all UI features | - All non-functional tests automated in pipeline; zero security vulnerabilities released; full WCAG 2.1 compliance | Q2–Q4 |

✅ Meet Expectation = Achieves KRs as defined    ⭐ Above Expectation = Exceeds most KR targets    🏆 Exceed Expectation = Delivers outstanding impact beyond targets